SafeSignal — Implementation Plan

Hackathon execution plan, milestones, testing and deployment

Source of truth: SafeSignal final hackathon PPT and the uploaded SafeSignal PRD / Hybrid Prototype Structure. Where earlier working documents differed, this documentation follows the final architecture explicitly requested: Next.js/React, Next.js API Routes, Supabase PostgreSQL + RLS, Supabase Auth for authority dashboard, Hugging Face NLP, rule-based statistical matching, Leaflet.js + OpenStreetMap, Vercel + Supabase.

# 1. Delivery Strategy

Hackathon MVP → Validate → Improve → Scale

Build the smallest complete loop first. Do not spend the majority of time on advanced AI.

# 2. Milestones

| Milestone | Deliverables | Definition of done |
| --- | --- | --- |
| M1 — Foundation | Next.js app, Supabase project, RLS, report table, anonymous report form | Report can be submitted and stored with Report ID. |
| M2 — Pattern Engine | Candidate retrieval, location/time/category matching, Hugging Face similarity | Synthetic related reports form explainable clusters. |
| M3 — Validation | Corroboration + reporter independence + manipulation rules | Dashboard shows support and review indicators. |
| M4 — Early Warning | Baseline/trend logic, alert generation, map | Rising synthetic pattern produces alert. |
| M5 — Authority | Auth, dashboard, pattern detail, review queue | Authority can review alert end-to-end. |
| M6 — Demo hardening | Synthetic scenarios, error states, UI polish, deployment | 3-minute demo runs reliably. |

# 3. Suggested Work Breakdown

| Workstream | Tasks |
| --- | --- |
| Frontend | Public report flow, status page, dashboard, pattern detail, map UI |
| Backend | API routes, validation, orchestration, analysis pipeline |
| Database | Schema, RLS, indexes, seed/demo data |
| AI/NLP | Embedding generation and similarity utility |
| Analytics | Corroboration, manipulation checks, trend detection |
| Demo/QA | Synthetic scenarios, edge cases, presentation flow |

# 4. Build Order If Time Is Short

Anonymous report submission + database.

Report ID + status.

Location/time/category connection.

Text similarity.

Corroboration score.

Basic manipulation rules.

Trend detection + map.

Authority alert/dashboard.

Demo data and polish.

# 5. Testing Plan

| Test type | Examples |
| --- | --- |
| Unit | Score calculations, category validation, time/location windows. |
| Integration | Report submission → analysis → pattern → alert. |
| RLS/security | Anonymous cannot read dashboard data; authority can only access permitted data. |
| UI | Mobile form, validation, loading, error and empty states. |
| Algorithm sanity | Related wording connects; unrelated reports do not; duplicate bursts flag review. |
| Trend | Baseline 0–2/week vs current 8/4 days moves to rising. |
| Privacy | No reporter identity in dashboard response; evidence remains private. |
| Demo regression | Reset and rerun each synthetic scenario. |

# 6. Synthetic Demo Dataset

Create at least 30 synthetic reports across multiple locations/categories. Use one main emerging pattern such as University Gate 2 and unrelated reports elsewhere.

Emerging pattern: 14 related reports, 10 independent reporters, 9-day span.

Common behaviour: following / unwanted approaches.

Baseline: 0–2 related reports/week.

Current activity: 8 related reports across several days.

Manipulation scenario: 10 highly similar reports within minutes with low independence.

Unrelated control reports: different locations/categories so the judge can see selective matching.

# 7. Deployment

Create Supabase project and apply schema/RLS.

Configure environment variables locally and in Vercel.

Configure Supabase Auth for authority accounts.

Deploy Next.js application to Vercel.

Verify API routes and database connectivity.

Verify Leaflet/OpenStreetMap rendering.

Seed synthetic data.

Run smoke test using the 3-minute demo flow.

# 8. Environment Variables

NEXT_PUBLIC_SUPABASE_URL

NEXT_PUBLIC_SUPABASE_ANON_KEY

SUPABASE_SERVICE_ROLE_KEY (server-only; never expose to browser)

HUGGINGFACE_API_KEY (server-only if required by selected inference setup)

HUGGINGFACE_MODEL_NAME

# 9. Future Scope

USSD / IVR reporting.

Multilingual NLP.

Emergency SOS.

Broader authority integrations.

Production-grade secure evidence workflows.

Real-world pilot, governance review, calibration and monitoring.